# Lab A++ ShopXpress-Pro — Roadmap 22 buổi (18 single-account + 4 multi-account extension)

Chốt 2026-05-08, extend 2-account 2026-05-09. Build từ scratch trên 2 AWS account: - Account A 527055790396 apse1 (Singapore) — primary nonprd, 18 buổi original - Account B 418553863580 apse2 (Sydney) — standby DR + cross-account demo, +4 buổi extension

Mục tiêu: phỏng vấn Senior DevOps $1500-2500 VN. Cover Security Deep + SRE/Observability đủ 3 trụ + FinOps + Bash just-in-time.

Kế thừa pattern: Lab A (CLOSED 2026-05-04) + Lab muoidv (DESTROYED 2026-05-08). Lần thứ 3 dựng infra → batch nhanh, KHÔNG dạy lại lý thuyết VPC/EKS/IRSA.

## Tổng quan 5 phase / 22 buổi

| Phase | Buổi | Account | Topic | Status |
| --- | --- | --- | --- | --- |
| 0. Infra base | 3 | A | VPC + EKS + MNG + Controllers + CI/CD baseline | Buổi 0+0.5 ✅ DONE 2026-05-09 (Sub-comp 0..8) / Buổi 0.7 CI/CD pending |
| 1. Security Deep | 9 | A | Supply chain → Pod Security → RBAC → Runtime → AppSec → Secret → IR | Buổi 9 ESO ✅ 25% DONE 2026-05-09 (Sub-comp 9, còn KMS envelope+SIEM+IR) / Buổi 1-8 pending |
| 2. SRE / Observability | 5 | A | Velero DR + 3 trụ (Metric/Log/Trace) + DORA/SLO/Postmortem | Pending |
| 3. FinOps + Wrap-up | 1 | A | Spot + kubecost + cron + Cheatsheet + STAR + Cleanup | Pending |
| 4. Multi-account / DR (new 2026-05-09) | 4 | A+B | Cross-account IAM + ECR replication + Standby cluster B + Velero cross-region + R53 failover + CloudTrail org | Pending |

## PHASE 0 — INFRA BASE (3 buổi, batch TF nhanh)

### Buổi 0 — VPC + EKS + MNG (TF replay)

- Mục tiêu: cluster shopxpress-pro-dev-eks LIVE, kubectl get nodes 3 Ready

- Hands-on:

  - Sub-comp 0 bootstrap: S3 backend bucket + DDB lock table

  - TF batch VPC 9 subnet (3 public + 3 private-app + 3 private-data) + 1 NAT Regional (UI 2026)

  - EKS cluster v1.34 + 3 addon đúng order (vpc-cni Prefix Delegation → kube-proxy → coredns SAU MNG)

  - MNG 3 node t3.medium spread 3 AZ, max-pods 110 verify

  - OIDC IdP IRSA tự tạo

- Output: cluster LIVE, TF state S3, max-pods 110 PASS

### Buổi 0.5 — Controller stack + DNS + Cert

- Mục tiêu: ingress chain HTTPS xanh end-to-end

- Hands-on:

  - LBC Helm v3.2.2 IRSA scope đúng IAM policy

  - ExternalDNS Helm 1.21.1 IRSA scope sub-zone only

  - R53 sub-zone shopxpress-pro.do2602.click delegated từ apex do2602.click

  - ACM wildcard *.shopxpress-pro.do2602.click + apex SAN, DNS validation auto

  - Smoke test: nginx Deployment + Ingress IngressGroup shopxpress-pro-public → curl HTTPS 200

- Output: ALB internet-facing + record auto-create, chuông xanh PASS

### Buổi 0.7 — CI/CD baseline (Helm CLI, không TF replay)

- Mục tiêu: push code → 5-7 phút sau pod live qua HTTPS

- Hands-on:

  - 3 service Go distroless (gateway BFF + products + orders)

  - 3 ECR repo Immutable + AES-256, registry scan rule filter *

  - GHA OIDC IdP + IAM Role + workflow build-push.yml (Trivy gate add Buổi 1)

  - ArgoCD chart non-HA + IngressGroup shopxpress-pro-public

  - ApplicationSet matrix 3 svc × 3 NS = 9 App

  - Bot bump tag SSH deploy key e2e test PASS

- Output: 9 App green ArgoCD, push commit → tag mới deploy auto

## PHASE 1 — SECURITY DEEP (9 buổi)

### Buổi 1 — Distroless + Multi-stage + Trivy baseline

- Mục tiêu: image nhỏ nhất + 0 CVE HIGH+

- Hands-on:

  - Refactor Dockerfile 3 service Go thành multi-stage (builder Alpine → runtime gcr.io/distroless/static)

  - Compare size before/after (~200MB → 14MB)

  - Trivy scan local + add scan job vào GHA build-push.yml (gate fail nếu CVE HIGH+)

  - Bash scripts/security/scan-local.sh wrap trivy

  - Pre-commit hook gitleaks secret scan

- Output: 3 image distroless arm64 lên ECR + GHA Trivy gate

- STAR: giảm attack surface 95%, block deploy khi CVE-2025-XXXX

### Buổi 2 — Cosign keyless OIDC + SLSA L3 + Kyverno verify signature

- Mục tiêu: pod chỉ chạy nếu image có signature hợp lệ

- Hands-on:

  - Cosign install vào GHA workflow, keyless OIDC sign sau khi push ECR

  - SLSA provenance generator (slsa-github-generator) attest build

  - Kyverno Helm install vào cluster

  - ClusterPolicy verify-image-signatures ép NS prd phải có Cosign sign

  - Test: deploy 1 image không sign → admission deny

  - Bash scripts/security/cosign-verify.sh local check

- Output: chain “GHA build → Cosign sign → ECR → ArgoCD sync → Kyverno verify → pod run”

- STAR: block supply chain attack — image bị thay tag fail signature verify

### Buổi 3 — PodSecurity Standards + NetworkPolicy default-deny

- Mục tiêu: pod nonRoot + traffic whitelist

- Hands-on:

  - Label NS prd: pod-security.kubernetes.io/enforce=restricted

  - Test: deploy pod runAsRoot → deny

  - Refactor Helm chart 3 service: securityContext (nonRoot, readOnlyRootFs, drop ALL caps, allowPrivilegeEscalation=false)

  - Cài Calico (hoặc dùng VPC CNI NetworkPolicy)

  - NetworkPolicy default-deny ingress+egress trong NS prd

  - Allow rule: gateway → products + orders only, all pod → kube-dns

  - Test: kubectl exec gateway curl orders → OK; curl 8.8.8.8 → block

- Output: 3 service nonRoot + NetworkPolicy whitelist rõ

- STAR: pod compromise không exec binary lạ + không exfil ra ngoài

### Buổi 4 — RBAC least-privilege + ServiceAccount audit

- Mục tiêu: mỗi service permission tối thiểu

- Hands-on:

  - 3 SA riêng (gateway-sa, products-sa, orders-sa), KHÔNG dùng default SA

  - Role per SA: chỉ get configmap riêng của service

  - Audit cluster bằng kubectl-who-can + rbac-tool plugin

  - Detect+fix ClusterRoleBinding nguy hiểm (cluster-admin wildcard)

  - IRSA per service riêng (separate IAM role, separate AWS permission)

  - Bash scripts/security/audit-rbac.sh list mọi SA + permission

- Output: 0 ClusterRoleBinding wildcard, mỗi SA <10 action

- STAR: audit catch 5 over-privileged SA → downgrade

### Buổi 5 — Falco runtime + GuardDuty EKS Protection

- Mục tiêu: detect threat realtime trong cluster

- Hands-on:

  - Falco Helm chart DaemonSet eBPF mode trên AL2023

  - Default rules + custom: alert khi kubectl exec vào pod prd

  - Falcosidekick → Slack webhook

  - Bật GuardDuty EKS Protection (EKS Audit Logs + Runtime Monitoring agent)

  - Test trigger: kubectl exec -it gateway-pod -- sh → alert Slack <30s

  - Test: shell trong container apk add curl → Falco detect

- Output: Slack alert realtime + GuardDuty finding cho 3 test scenario

- STAR: detect lateral movement trong 30s khi attacker có shell vào pod

### Buổi 6 — STRIDE threat modeling + OWASP Top 10 code review

- Mục tiêu: tư duy bảo mật từ design phase

- Hands-on:

  - Vẽ DFD (Data Flow Diagram) gateway+products+orders trong drawio

  - STRIDE workshop per trust boundary list threat (Spoofing/Tampering/Repudiation/Info Disclosure/DoS/Elevation)

  - Per threat: mitigation đã có / cần thêm

  - Code review 1 service Go theo OWASP Top 10 2021 (A01-A10)

  - Mỗi mục: ví dụ code vulnerable + fix + test

  - Doc docs/phase-1-security/buoi-06-stride-owasp/threat-model-shopxpress-pro.md

- Output: threat model 1 trang + 10 vulnerability fix có test

- STAR: threat model phát hiện missing rate-limit gateway → thêm WAF rule trước prd

### Buổi 7 — DAST OWASP ZAP + SAST Semgrep CI gate

- Mục tiêu: automated security testing trong CI

- Hands-on:

  - Add Semgrep job vào GHA: scan code Go (p/golang + p/owasp-top-ten)

  - Add ZAP baseline scan job: chạy gateway lên ephemeral env trong GHA, ZAP crawl + active scan

  - Gate: fail PR nếu HIGH severity finding

  - Customize ZAP rules để skip false positive

  - Bash scripts/security/security-test.sh run cả Semgrep + ZAP local

- Output: PR template có Semgrep + ZAP report comment, gate hoạt động

- STAR: block PR SQL injection (Semgrep) + XSS (ZAP)

### Buổi 8 — Vault HA + dynamic DB secret + Vault PKI

- Mục tiêu: short-lived secret thay static

- Hands-on:

  - Vault Helm HA 3 replica + Raft storage backend

  - Init + auto-unseal qua KMS

  - Auth method: Kubernetes auth (SA token JWT)

  - Database secrets engine: dynamic Postgres credential TTL 1h (pod-level Postgres trong cluster cho lab)

  - PKI engine: issue cert internal cho service-to-service mTLS

  - Refactor orders service đọc DB password từ Vault qua Vault Agent injector

  - Bash scripts/vault/vault-unseal.sh

- Output: orders pod restart → DB password mới, rotate auto 1h

- STAR: eliminate hardcoded credential, full audit log secret access

### Buổi 9 — ESO + KMS envelope + SIEM + IR tabletop

- Mục tiêu: defense-in-depth secret + IR ready

- Hands-on:

  - ESO sync AWS Secrets Manager → K8s Secret

  - KMS envelope encrypt etcd secret (cluster-level)

  - AWS Secrets Manager auto-rotate Lambda

  - Fluent Bit → CloudWatch Logs Container Insights

  - Logs Insights query detect anomaly (failed login spike, unauthorized API)

  - Security Hub bật + standards (AWS Foundational, CIS)

  - IR tabletop scenario: “IRSA token leak qua container env exposed”. Role-play 5 phase NIST: detect → contain → eradicate → recover → lessons

  - Bash scripts/ir/collect-logs.sh (kubectl logs + describe + events bundle)

- Output: runbook IR + collect-logs.sh + SIEM dashboard

- STAR: tabletop discover thiếu IRSA rotation → add CloudTrail alert + 1h rotate

## PHASE 2 — SRE / OBSERVABILITY 3 trụ (5 buổi)

### Buổi 10 — Velero DR backup + restore drill

- Mục tiêu: RTO <30 phút, RPO <24h

- Hands-on:

  - Velero Helm + AWS plugin + S3 backup bucket + KMS encrypt

  - Schedule daily backup full cluster + PVC snapshot

  - Hourly backup namespace prd only

  - Disaster drill: xoá toàn bộ NS prd (3 service + secret + PVC)

  - Restore từ Velero → verify HTTP 200 trở lại

  - Bash scripts/velero/velero-rotate.sh cleanup backup >30 ngày

  - Document Jenkins $JENKINS_HOME PVC backup pattern (deferred từ muoidv)

- Output: restore drill PASS <15 phút + retention policy

- STAR: DR drill quarterly, RTO measured 12 phút, runbook board approve

### Buổi 11 — Trụ Metric: Prometheus + Alertmanager + Synthetic

- Mục tiêu: 1/3 trụ observability — METRIC

- Hands-on:

  - kube-prometheus-stack 84.5.0 Helm + EBS CSI addon + SC gp3

  - 30 dashboard built-in (cluster, node, pod, deployment)

  - Alertmanager + Slack webhook receiver

  - Custom alert rule: pod CrashLoop, node NotReady, PVC >80%

  - Blackbox Exporter (synthetic curl gateway / 30s)

  - Grafana HTTPS qua ALB IngressGroup

- Output: Grafana https://grafana.shopxpress-pro.do2602.click + 30 dashboard + 6 alert rule

- STAR: alert pod CrashLoop trong 1 phút, MTTD giảm từ 30min → 1min

### Buổi 12 — Trụ Log: Loki + Promtail + LogQL

- Mục tiêu: 2/3 trụ — LOG aggregation centralized

- Hands-on:

  - Loki Helm chart + S3 backend store + retention 30 ngày

  - Promtail DaemonSet ship log từ all node → Loki

  - Add Loki datasource Grafana

  - LogQL deep dive: {namespace="prd"} |= "ERROR" filter, parse JSON, rate calculation

  - Custom dashboard: log volume per service, error rate, top error message

  - Correlate log với metric (Grafana derived field)

- Output: Grafana log explore, query 1 service 30 phút < 2s

- STAR: debug 5xx incident orders xuống 5 phút thay vì kubectl logs từng pod

### Buổi 13 — Trụ Trace: OpenTelemetry + Jaeger + Tempo

- Mục tiêu: 3/3 trụ — TRACE distributed cross-service

- Hands-on:

  - Inject OpenTelemetry SDK Go vào 3 service (auto-instrumentation HTTP)

  - OTel Collector DaemonSet receive traces

  - Tempo Helm backend store traces (S3 long-term)

  - Jaeger UI + Grafana Tempo datasource

  - Trace request gateway → products → orders, view dependency graph

  - Killer feature: correlate metric ↔ log ↔ trace trong 1 Grafana

    - Click metric anomaly → drill xuống Loki log → drill xuống Jaeger trace

    - Thấy ngay query SQL nào ngốn 500ms

- Output: 1 trace dashboard + dependency graph + correlate UI

- STAR: identify slow query trong 30s thay vì grep log 1h

### Buổi 14 — DORA + SLO/SLI + Burn rate alert + Postmortem giả

- Mục tiêu: build trên 3 trụ — measure delivery + practice IR review

- Hands-on:

  - Instrument GHA + ArgoCD emit 4 DORA metric Prometheus pushgateway:

    - Deploy frequency (deploys/day)

    - Lead time for change (commit → prd)

    - Change failure rate (% deploy rollback)

    - MTTR (incident detect → resolve)

  - Grafana SLO dashboard 1 trang:

    - SLI: HTTP 5xx rate, latency p99, availability

    - SLO target: 99.9% availability monthly

    - Error budget remaining

  - Multi-window multi-burn-rate alert (5min 14.4× page + 1h 6× ticket)

  - PromQL deep 30 phút

  - Postmortem giả: simulated incident “orders 5xx 30 phút lúc peak”

    - Writeup blameless template (Timeline + 5 Whys + Action items preventive/detective/corrective)

    - Doc docs/phase-2-sre-obs/buoi-14-.../postmortem-2026-XX-orders-5xx.md

- Output: 1 SLO dashboard + 4 alert rule + DORA track + 1 postmortem chuẩn Google

- STAR: convince team chấp nhận deploy nhanh khi budget healthy, freeze khi burn

## PHASE 3 — FINOPS + WRAP-UP (1 buổi)

### Buổi 15 — Spot + kubecost + MNG cron + Cheatsheet + STAR + Cleanup

- Mục tiêu: cost optimization + portfolio prep

- Hands-on sáng (FinOps):

  - Karpenter Spot pool 70% Spot + 30% On-Demand fallback (lưu ý SCP p-fkxu87ng block ở Lab A cũ — verify account hiện tại)

  - Savings Plans calculator estimate

  - kubecost Helm install: dashboard $/namespace, $/deployment

  - MNG nightly auto-scale: Bash cron scripts/finops/scale-mng.sh (EventBridge + Lambda)

    - 23:00 SGT scale 3→1

    - 07:00 SGT scale 1→3

- Hands-on chiều (Wrap-up):

  - Cheatsheet docs/sre-vs-devops.md 1 trang (3 pillar SRE riêng + overlap DevOps)

  - Cheatsheet docs/devsecops-vs-devops.md 1 trang (5 lớp security DevSecOps thêm)

  - Gom 10-15 STAR scenario phỏng vấn từ 14 buổi trước

  - Bash scripts/cleanup-all.sh 10 bước dependency-aware (theo project_lab_a_cleanup_lessons.md)

- Output: cluster cost -60% + 2 cheatsheet + STAR doc + cleanup script

- STAR: FinOps reduce $/tháng 60% cho dev/stg, vẫn 99.9% SLO prd

## ⭐ PHASE 4 — MULTI-ACCOUNT / CROSS-REGION DR (4 buổi, extension 2026-05-09)

Why thêm Phase 4: VTI cấp account B vti-aws-45 / 418553863580 ngày 2026-05-09 — sau khi roadmap original chốt cho 1-account. Phỏng vấn Senior $1500-2500 thường hỏi “đã làm 2-account chưa? cross-region DR thế nào?” — extend 4 buổi để cover, KHÔNG đến mức Lab B fintech full active-active.

Decision senior — KHÔNG replicate Sub-comp 0..15 sang account B: - Duplicate effort 18 buổi = lãng phí cho mục đích phỏng vấn - Account B đóng vai trò DR target + cross-account demo zone, không cần full app stack thường trực - Cluster B “standby” (scale 0 thường, scale up khi drill) → cost ~$0/tháng khi không drill

Account split (chốt 2026-05-09):

|  | Account A 527055790396 apse1 (Singapore) | Account B 418553863580 apse2 (Sydney) |
| --- | --- | --- |
| Vai trò | Primary cluster nonprd | Standby DR target + cross-account demo |
| Cluster | shopxpress-pro-nonprd-eks LIVE 24/7 | shopxpress-pro-prd-dr-eks scale 0 thường |
| Traffic ratio | 100% bình thường | 0% (standby) → 100% khi failover |
| Stack | 18 buổi roadmap original | ECR replica + S3 Velero target + mini cluster ondemand |
| AWS CLI profile | default | prd |

### Buổi 16 — Cross-account IAM + ECR replication

- Mục tiêu: cross-account boundary clear + image flow A → B tự động

- Hands-on:

  - IAM cross-account AssumeRole: tạo role ở B trust account A principal (test bằng aws sts assume-role --profile default --role-arn <B-role-arn>)

  - ECR replication rule (registry-level): A push image → B auto-replicate apse1 → apse2

  - Cross-account S3 bucket policy: B bucket allow A account s3:PutObject (chuẩn bị cho Velero target Buổi 17)

  - GHA OIDC update: 1 IAM Role per account, workflow ma trận deploy đến cả A+B

  - Bash scripts/multi-account/aws-switch.sh quick switch profile + verify caller identity (RPROMPT cảnh báo profile sai)

- Output: 3 image ECR auto-replicate sang account B + IAM AssumeRole verify PASS

- STAR: nếu account A bị compromise, attacker không đụng được tài nguyên B (hard separation)

### Buổi 17 — Standby cluster B + Velero cross-region backup/restore

- Mục tiêu: RTO <30 phút khi region apse1 sập

- Hands-on:

  - TF folder mới terraform-account-b/ (state file riêng S3 ở apse2)

  - Mini cluster: 1 MNG t3.medium min=0 max=3 desired=0 (scale 0 thường, scale up khi drill)

  - Velero schedule cross-region: backup từ cluster A → S3 ở account B apse2 (cross-account write)

  - Drill scenario:

    - Scale up cluster B 0→3 node

    - Velero restore namespace prd từ S3 B vào cluster B

    - R53 record gateway.shopxpress-pro.do2602.click chuyển sang ALB B

    - curl HTTPS 200 — RTO measure

    - Sau drill: scale B back 0, traffic về A

  - Bash scripts/multi-account/dr-drill.sh automate full flow

- Output: drill PASS RTO <20 phút + cost B ~$0/tháng khi không drill

- STAR: quarterly DR drill, RTO measured 18 phút, board sign-off

### Buổi 18 — R53 health check failover apse1 → apse2

- Mục tiêu: tự động failover khi A health check fail

- Hands-on:

  - R53 health check: HTTPS endpoint gateway.shopxpress-pro.do2602.click từ A

  - Failover routing policy: primary record → ALB A apse1, secondary record → ALB B apse2

  - Mock disaster: scale Deployment gateway A → 0 → health check fail 3 lần liên tiếp (30s)

  - R53 detect → traffic auto chuyển sang ALB B (resolve sang IP B)

  - Recovery: scale A back → R53 trả về primary

  - Test browser: trong drill thấy uptime 99% (mất ~30s window)

- Output: R53 failover PASS, demo browser thấy auto-recovery

- STAR: customer experience ~30s downtime trong DR scenario regional outage

### Buổi 19 — CloudTrail organization trail + Security Hub cross-account aggregation

- Mục tiêu: 1 nơi nhìn toàn bộ activity 2 account

- Hands-on:

  - CloudTrail organization trail ở A (delegated administrator) — capture event toàn 2 account

  - S3 bucket A nhận log từ cả A+B (bucket policy cross-account)

  - Athena query: SELECT * FROM cloudtrail WHERE eventName='AssumeRole' AND userIdentity.accountId='418553863580' — track ai assume role B

  - Security Hub: A là delegated admin, B member → 1 dashboard finding cả 2 account

  - GuardDuty cross-account: B finding tự push lên A

  - IR runbook update: scenario “incident ở B detect qua A aggregate”

  - Bash scripts/security/multi-account-audit.sh query Athena CloudTrail + dump finding Security Hub

- Output: 1 Security Hub dashboard 2-account + Athena query mẫu + IR runbook v2

- STAR: catch lateral movement A → B trong 1 incident giả, 5 phút thay 1 ngày grep CloudTrail từng account

## Skip vĩnh viễn (chốt Plan v5 2026-05-06)

- Lab B GlobalPay (multi-region + PCI-DSS) — đợi business case fintech

- Lab C LogiViet (on-prem kubeadm) — đợi business case enterprise legacy

- Python dedicated buổi — Bash đủ 80% case

- Chaos engineering — 20% phỏng vấn hỏi, “đã đọc” đủ

- Istio Service Mesh — over-engineering 1 cluster managed AWS

## Naming convention (chốt Lab A)

<project>-<env>-<service> lowercase + dash, DNS-1123 compliant.

Ví dụ: - Cluster: shopxpress-pro-dev-eks - VPC: shopxpress-pro-dev-vpc - ALB: k8s-shopxpressproppublic-... (auto) - ECR: shopxpress-pro/gateway, shopxpress-pro/products, shopxpress-pro/orders - Sub-zone: shopxpress-pro.do2602.click

## Domain pattern

- Apex zone: do2602.click (account hiện tại, Z05295483ECCOOG0L2IDK)

- Sub-zone Lab A++: shopxpress-pro.do2602.click delegated cùng account

- Wildcard cert: *.shopxpress-pro.do2602.click + apex SAN

- Service URL: <svc>.shopxpress-pro.do2602.click (vd: argocd, grafana, jaeger)

## Folder structure

shopxpress-pro/
├── docs/
│   ├── 00-roadmap.md (file này)
│   ├── phase-0-infra/ (3 buổi)
│   ├── phase-1-security/ (9 buổi)
│   ├── phase-2-sre-obs/ (5 buổi)
│   ├── phase-3-finops/ (1 buổi)
│   └── diagrams/ (.drawio)
├── terraform/
│   ├── 00-bootstrap/ (S3 backend + DDB)
│   ├── 10-vpc/
│   ├── 20-eks/
│   ├── 30-mng/
│   ├── 40-irsa/
│   └── modules/
├── helm/
│   ├── umbrella/
│   └── services/{gateway,products,orders}/
├── k8s/
│   ├── kyverno-policies/
│   ├── network-policies/
│   ├── pod-security/
│   ├── falco/
│   └── rbac/
├── scripts/
│   ├── ci/
│   ├── security/ (scan, cosign, audit-rbac, security-test)
│   ├── velero/
│   ├── vault/
│   ├── ir/ (collect-logs)
│   └── finops/ (scale-mng)
└── source/
    ├── gateway/
    ├── products/
    └── orders/

## Reference architecture sau Buổi 15 — production-grade

| # | Layer | Component |
| --- | --- | --- |
| 1 | Network/Compute | VPC private + EKS managed v1.34 + MNG + Karpenter Spot |
| 2 | Ingress | ALB IngressGroup shopxpress-pro-public + ACM HTTPS wildcard + ExternalDNS |
| 3 | CI | GHA OIDC + Trivy + Semgrep + ZAP + Cosign sign + SLSA L3 |
| 4 | CD | ArgoCD Pull-based GitOps + ApplicationSet 3×3 + bot bump tag |
| 5 | Admission | Kyverno verify signature + PSS restricted + NetworkPolicy default-deny |
| 6 | Runtime Sec | Falco eBPF + GuardDuty EKS Protection + RBAC least-privilege |
| 7 | Secret | Vault HA dynamic DB + PKI mTLS + ESO + KMS envelope + Secrets Manager auto-rotate |
| 8 | Observability | Prometheus (metric) + Loki (log) + Jaeger/Tempo (trace) + Grafana correlate |
| 9 | SRE | DORA 4 metric + SLO 99.9% + multi-burn-rate alert + Postmortem blameless |
| 10 | DR | Velero S3 backup + restore drill RTO <15min |
| 11 | FinOps | Spot 70% + kubecost + MNG cron 3→1 đêm |
| 12 | SIEM/IR | CloudWatch Logs Insights + Security Hub + IR runbook |

→ Cover ~80-90% job market Senior DevOps/SRE/DevSecOps tier $1500-2500 VN.

## How to apply

- Mỗi session em theo đúng thứ tự bảng trên, KHÔNG nhảy buổi

- Pattern dạy: sub-comp 6 step (Theory → UI hands-on → confirm → TF → giải thích → ghi docs .md + .docx)

- Folder per buổi có riêng kien-thuc.md, lab-handson.md, pitfall.md, file artifact (TF/Helm/k8s)

- Cluster shopxpress-pro-dev-eks giữ LIVE xuyên suốt 18 buổi, cleanup ở Buổi 15

- Mỗi resource expose internet → dùng IngressGroup shopxpress-pro-public share ALB

- File .md mới → convert .docx cùng tên bằng pandoc ngay (theo feedback_docx_output.md)